CENCORI

2-Week Sprint KPIs

March 27 – April 10, 2026

Sprint Theme: DISTRIBUTION & GROWTH

Every department’s work in this sprint is oriented toward one question:
How do we get the intelligence grid into more builders’ hands?

| Classification Internal | Owner Bola Roy Banjo | Review Apr 10, 2026 | Cadence Daily check-in |
| --- | --- | --- | --- |

### Priority Key

| P0: Must ship — sprint fails without it | P1: Should ship — high impact | P2: Nice to ship — sets up next sprint |
| --- | --- | --- |

# CEO — Bola Roy Banjo

Sprint focus: Build in public, hard. You said distribution is the weakness — this sprint, you fix that by being the face of Cencori on X and Substack. Every post should make a developer think “I need to try this.”

| KPI / Deliverable | Target / Definition of Done | Owner | Priority |
| --- | --- | --- | --- |
| Ship 4 build-in-public threads on X | 4 threads showing real Cencori internals: architecture decisions, metrics, struggles, wins. Not polished marketing — raw founder content. | Bola | P0 |
| Publish 2 Substack deep-dives | Post 1: “Why we built an AI Gateway from Lagos” (story). Post 2: Technical walkthrough of Gateway request flow with real code. | Bola | P0 |
| Record and ship 1 product demo | < 3 min screen recording: sign up → create project → API key → first request via curl. Post to X with link to cencori.com. | Bola | P0 |
| Host 1 X Space on AI infrastructure | Live conversation (even 30 min) about why AI apps ship broken — position Cencori as the fix. Invite 2–3 builders to co-host. | Bola | P1 |
| DM 15 builders who are shipping AI products | Identify 15 devs on X/GitHub building AI apps without proper infra. Personalized DMs — not spam. Offer free Gateway credits. | Bola | P1 |
| Post daily on X for 14 consecutive days | At least 1 post/day: mix of product updates, hot takes on AI infra, behind-the-scenes. Build the habit. | Bola | P1 |

# CTO — Ladipo Samuel

Sprint focus: Two jobs this sprint. Engineering: start the Polar → Stripe migration and keep the Gateway rock-solid. Community: leverage what you know about community building to help stand up Cencori’s developer community from zero.

### Engineering (Primary)

| KPI / Deliverable | Target / Definition of Done | Owner | Priority |
| --- | --- | --- | --- |
| Start Polar → Stripe billing migration | Map every Polar billing flow (checkout, webhooks, credits top-up) to Stripe equivalents. Build Stripe checkout + webhook handlers. Goal: new user billing works on Stripe by sprint end — full cutover next sprint. | Ladipo | P0 |
| Ship Stripe credits checkout flow | Working flow: user clicks “Buy Credits” → Stripe Checkout → credits added to org balance. Tested end-to-end in production. | Ladipo | P0 |
| Gateway uptime ≥ 99.9% | Zero unplanned downtime. If a provider goes down, failover routes to backup. Monitor all 14 providers daily. | Ladipo | P0 |
| Fix top 3 open bugs blocking onboarding | Audit current issues. Prioritize anything that blocks signup → first API call. Ship fixes. | Ladipo | P1 |
| Write Stripe migration plan doc | Document: what moves, what stays, data migration strategy for existing Polar customers, rollback plan. Shared with team by day 3. | Ladipo | P1 |

### Community (Secondary)

| KPI / Deliverable | Target / Definition of Done | Owner | Priority |
| --- | --- | --- | --- |
| Set up Cencori Discord server | Server live with channels: #general, #support, #showcase, #announcements, #feedback. Roles configured. Welcome message and rules posted. | Ladipo | P0 |
| Onboard 50 developers to the community | 50 developers who have joined Discord AND made their first successful API call through the Gateway. Not just joins — activated builders. | Ladipo | P0 |
| Create community onboarding sequence | New member joins → gets welcome DM with quickstart link → guided to make first API call → lands in #showcase when they ship something. | Ladipo | P1 |
| Seed 5 conversations in Discord | Start 5 real threads: “What are you building?”, “Which AI models do you use most?”, show a Cencori tip, share a code snippet, ask for feedback on a feature. | Ladipo | P1 |

# COO — Oreofe Ojurereoluwa Daniel

Sprint focus: You’re the framing engine. Every outbound message, every positioning choice, every partnership pitch runs through you. Make the story so clear that anyone who hears it wants to try Cencori.

| KPI / Deliverable | Target / Definition of Done | Owner | Priority |
| --- | --- | --- | --- |
| Ship the Cencori positioning doc | One page. Three sections: what we are, who it’s for, why now. Reviewed and approved by Bola. This becomes the source of truth for ALL outbound messaging. | Oreofe | P0 |
| Write the builder persona (ICP) doc | Detailed profile of Cencori’s ideal customer: role, stack, pain points, where they hang out, what language resonates. Based on real conversations, not assumptions. | Oreofe | P0 |
| Create 3 outbound message templates | 1) Cold DM for X (< 280 chars). 2) Email intro for partnerships. 3) Community invite message. All aligned to positioning doc. Ready for Bola and Samuel to use. | Oreofe | P0 |
| Set up Friday sprint review ritual | Recurring 30-min Friday sync. Agenda template: what shipped, what’s blocked, what’s next. First session runs this sprint. | Oreofe | P1 |
| Draft partnership pitch for 2 targets | Identify 2 dev tool companies (e.g., Cursor, LangChain, Vercel) where a Cencori integration makes sense. Write tailored 1-page pitch for each. | Oreofe | P1 |
| Build the community launch announcement | Draft the Discord launch announcement for X + Substack. Coordinate timing with Bola’s content calendar and Samuel’s server setup. | Oreofe | P1 |

# Product & Engineering

Sprint focus: Payments migration is the P0. Polar → Stripe. Alongside that, make the signup-to-first-call experience bulletproof — because we’re about to push 50 new developers through it.

| KPI / Deliverable | Target / Definition of Done | Owner | Priority |
| --- | --- | --- | --- |
| Build Stripe billing flows for new users | Stripe Checkout for credits purchase, webhook handler for payment confirmation, credits auto-deposit to org. Working in production for new signups by sprint end. | Eng Team | P0 |
| Build Stripe webhook handler | Handle checkout.session.completed, invoice.paid, customer.subscription events. Log all transactions to credit_transactions table. Idempotency guard in place. | Eng Team | P0 |
| Ensure signup → first API call works in < 2 min | Test the full path: signup → create org → create project → get API key → curl to api.cencori.com/v1/chat/completions. Fix every point of friction found. | Eng Team | P0 |
| Ship Scan web dashboard MVP | scan.cencori.com displays scan results with A–F grade, findings list, and AI fix suggestions. GitHub-connected repos auto-scan on PR. | Eng Team | P1 |
| Add Scan → Gateway conversion CTA | After viewing scan results: “Your code has 8 vulnerabilities. Cencori Gateway prevents these in production → Try free.” Links to signup with scan context preserved. | Eng Team | P1 |
| Write migration plan for existing Polar users | Document how existing paid users on Polar will be migrated to Stripe. Timeline, comms plan, data migration script. Execute next sprint. | Eng Team | P1 |
| Add PostHog funnel events | Track: page_visit → signup_started → signup_completed → project_created → api_key_generated → first_request_made. Dashboard visible to team. | Eng Team | P2 |

# Design

Sprint focus: Two things matter: the onboarding screens (50 new devs are about to hit them) and the visual assets for Bola’s build-in-public content. If it looks amateur, nobody trusts an infrastructure company.

| KPI / Deliverable | Target / Definition of Done | Owner | Priority |
| --- | --- | --- | --- |
| Design the signup → first-call onboarding screens | Complete UI for: signup form, org creation, project creation, API key display with copy button, and “your first request” code snippet page. Must feel fast and premium. | Design Lead | P0 |
| Design Discord server branding | Server icon, banner, role badges, welcome embed graphic. Consistent with Cencori brand. Delivered to Samuel by day 2. | Design Lead | P0 |
| Create visual assets for build-in-public content | OG image template for Substack posts, X thread header graphic, product demo thumbnail. Bola needs these by day 3 to hit his content schedule. | Design Lead | P1 |
| Design Scan results dashboard UI | Results page showing: A–F grade (large, visual), findings list with severity badges, fix suggestion cards, and Gateway upsell CTA. Clean, scannable layout. | Design Lead | P1 |
| Produce 6 social media graphics | Branded graphics for: 4 X threads, 1 Discord launch announcement, 1 Substack header. Aligned to content calendar. | Design Lead | P1 |
| Refresh pricing page with Stripe tiers | Updated pricing page reflecting new Stripe billing: Free (Gemini), Credits (all providers), Enterprise. Clear comparison table. | Design Lead | P2 |

# Growth (Marketing & Sales)

Sprint focus: Amplify everything the CEO and CTO are doing. Turn Bola’s content into reach, turn Samuel’s community into signups, and make sure every developer who touches Cencori has a reason to come back.

| KPI / Deliverable | Target / Definition of Done | Owner | Priority |
| --- | --- | --- | --- |
| Build and execute 2-week content calendar | Map every piece of content to a date: Bola’s 4 X threads, 2 Substack posts, Discord launch announcement, Scan CLI promotion. Growth owns the schedule and ensures nothing slips. | Growth Lead | P0 |
| Drive 50 activated developers (first API call) | 50 developers who sign up AND successfully make their first API call. Not vanity signups — activated builders. Track via PostHog + ai_requests table. | Growth Lead | P0 |
| Promote Cencori Scan in 5 developer communities | Post about npx @cencori/scan in: r/webdev, r/artificial, Hacker News Show HN, relevant X threads, and 1 Discord/Slack dev community. Authentic, not spammy — show real scan results. | Growth Lead | P0 |
| Launch Discord with coordinated announcement | Coordinate with Samuel (server ready), Oreofe (announcement copy), Design (graphics), and Bola (X post). Single coordinated launch across X + Substack + blog. | Growth Lead | P1 |
| Get 3 early builders to share their experience | Identify 3 developers already using Cencori. Get a quote, screenshot, or short testimonial. Post with their permission on X and the blog. | Growth Lead | P1 |
| Submit Cencori to 3 directories | Product Hunt (prep launch page), DevHunt, and 1 AI tools directory (There’s An AI For That, Futurepedia, or similar). Listings live by sprint end. | Growth Lead | P2 |

# Finance & Legal

Sprint focus: The Stripe migration changes our billing stack. Finance needs to be ready: updated legal docs, tested payment flows, and a clear picture of what the migration costs. Also: 50 new devs are coming — ToS and privacy policy must be airtight before they arrive.

| KPI / Deliverable | Target / Definition of Done | Owner | Priority |
| --- | --- | --- | --- |
| Update Terms of Service for Stripe billing | ToS reflects Stripe as payment processor, credits model, refund policy, and current product scope (Gateway + Scan). Live at cencori.com/terms-of-service before community launch. | Finance Lead | P0 |
| Update Privacy Policy for Scan + Discord | Privacy policy covers: Scan CLI telemetry data, scan.cencori.com dashboard data, Discord community data handling, and Stripe payment data. Live before community launch. | Finance Lead | P0 |
| QA Stripe billing end-to-end | Test with Finance and Eng: signup → free tier (Gemini) → buy credits via Stripe → credits appear → make paid API call → credits deducted correctly. Document any discrepancies. | Finance Lead | P1 |
| Produce sprint cost forecast | What does this sprint cost us? Breakdown: Vercel, Supabase, Upstash, AI provider costs (estimated for 50 new active users), Stripe fees. Shared with CEO by day 5. | Finance Lead | P1 |
| Map Polar → Stripe financial impact | Document: current Polar fees vs Stripe fees, any revenue in Polar that needs to transfer, timeline for Polar contract termination. Input for next sprint’s full cutover. | Finance Lead | P2 |

# Operations

Sprint focus: This is a high-intensity sprint with cross-functional dependencies everywhere (content → design → community → engineering). Ops exists to make sure nothing gets dropped and everyone knows what’s happening every day.

| KPI / Deliverable | Target / Definition of Done | Owner | Priority |
| --- | --- | --- | --- |
| Launch daily async standup | Every team member posts by 10am WAT: what I shipped yesterday, what I’m doing today, what’s blocking me. Channel: Slack or Discord #team-internal. | Ops Lead | P0 |
| Set up sprint task board with all KPIs | Every KPI from this document becomes a card on one board (Linear, Notion, or GitHub Projects). Assigned, prioritized, and tracked. Visible to everyone. | Ops Lead | P0 |
| Coordinate cross-functional handoffs | Map the dependencies: Design delivers Discord branding to Samuel by day 2. Oreofe delivers announcement copy by day 4. Growth coordinates launch day. Ops tracks all of it. | Ops Lead | P0 |
| Run mid-sprint check (day 7) | By day 7: every P0 is either shipped or on track with a clear path to completion. If any P0 is at risk, escalate to CEO immediately. Written status update to team. | Ops Lead | P1 |
| Prepare sprint review package | By day 13: compile what shipped, what missed, scorecard filled in, learnings documented. Ready for Friday review session. | Ops Lead | P1 |
| Document community management SOP | SOP for Discord: who responds to questions, response time target (< 4h during business hours), escalation path for bugs, content moderation rules. | Ops Lead | P2 |

# Sprint Scorecard

Use this scorecard at the end-of-sprint review to assess performance. Each department rates their P0 completion honestly. The sprint succeeds if all P0s are shipped.

| Department / Role | P0 Count | P0 Shipped | P1 Shipped | Score |
| --- | --- | --- | --- | --- |
| CEO (Bola) | 3 |  |  |  |
| CTO — Engineering (Ladipo) | 3 |  |  |  |
| CTO — Community (Ladipo) | 2 |  |  |  |
| COO (Oreofe) | 3 |  |  |  |
| Product & Engineering | 3 |  |  |  |
| Design | 2 |  |  |  |
| Growth | 3 |  |  |  |
| Finance & Legal | 2 |  |  |  |
| Operations | 3 |  |  |  |

### Scoring Guide

✅ Green (All P0s shipped + ≥2 P1s): Sprint was a success. Celebrate and push harder.

⚠️ Yellow (All P0s shipped, some P1s missed): Core objectives met. Identify why P1s slipped.

❌ Red (Any P0 missed): Sprint failed on a critical objective. Root cause analysis required before next sprint.

Sprint: Mar 27 – Apr 10, 2026  |  Theme: Distribution & Growth  |  Cencori — The Intelligence Grid